OpenLetter

Development Roadmap

From MVP to Production-Ready

Version 1.0 | January 2026

# 1. Timeline Overview

| Phase | Duration | Focus | Milestone |
| --- | --- | --- | --- |
| Phase 1: MVP | 8-10 weeks | Core functionality | Beta launch |
| Phase 2: Mobile | 6-8 weeks | iOS & Android | App store release |
| Phase 3: AI | 4-6 weeks | AI features | v2.0 release |
| Phase 4: Scale | Ongoing | Enterprise | Production |

Total estimated time to v1.0: 4-6 months

# 2. Phase 1: MVP (8-10 weeks)

Goal: Launch a functional web app with core newsletter reading features

## 2.1 Sprint 1-2: Foundation (Weeks 1-4)

Project Setup & Infrastructure

- Initialize Next.js 14 project with TypeScript

- Set up PostgreSQL database with Prisma

- Configure Redis for sessions and caching

- Set up CI/CD pipeline (GitHub Actions)

- Configure ESLint, Prettier, Husky

Authentication System

- Implement NextAuth.js with credentials provider

- Add Google OAuth for social login

- Create registration flow with unique newsletter email generation

- Implement password reset flow

Database Schema

- User model with preferences

- Newsletter model for storing emails

- Subscription model for tracking senders

- Folder model for organization

## 2.2 Sprint 3-4: Email System (Weeks 5-7)

Inbound Email Processing

- Set up Mailgun account and domain

- Implement webhook endpoint for receiving emails

- Add signature verification

- Create email parsing service

- Implement BullMQ job queue for processing

Gmail Import

- Set up Google Cloud project with Gmail API

- Implement OAuth 2.0 flow for Gmail

- Create newsletter detection algorithm

- Build import UI with selection

- Background job for batch import

## 2.3 Sprint 5: UI & Polish (Weeks 8-10)

Reader Interface

- Newsletter feed/list view

- Single newsletter reading view

- HTML email rendering with sanitization

- Dark mode toggle

- Font size/family customization

Organization Features

- Folder creation and management

- Read/Unread status

- Bookmarking

- Search functionality

- Subscription management

# 3. Phase 2: Mobile Apps (6-8 weeks)

Goal: Launch native iOS and Android apps using React Native

## 3.1 Mobile Development

| Week | Tasks | Deliverables |
| --- | --- | --- |
| Week 1-2 | React Native setup, navigation, auth screens | Working login/register |
| Week 3-4 | Newsletter list, reader view, offline support | Core reading experience |
| Week 5-6 | Push notifications, swipe gestures, settings | Feature complete |
| Week 7-8 | Testing, bug fixes, app store submission | App store release |

## 3.2 Key Mobile Features

- Native swipe navigation between newsletters

- Offline reading with local caching

- Push notifications for new newsletters

- Biometric authentication

- Share to other apps

# 4. Phase 3: AI Features (4-6 weeks)

Goal: Add intelligent features to enhance the reading experience

## 4.1 AI-Powered Features

Newsletter Summaries

- Integrate with OpenAI API or local LLM

- Generate concise summaries of newsletters

- Extract key points and highlights

- Optional: Use local models for privacy

Smart Categorization

- Auto-categorize newsletters by topic

- Smart folder suggestions

- Priority inbox based on reading habits

Audio Digests (Optional)

- Text-to-speech for newsletters

- Daily/weekly audio briefings

- Podcast-style compilation

# 5. Phase 4: Scale & Enterprise (Ongoing)

## 5.1 Infrastructure Improvements

- Kubernetes deployment for auto-scaling

- CDN for static assets and images

- Database read replicas

- Full-text search with Elasticsearch/Meilisearch

- Comprehensive monitoring and alerting

## 5.2 Enterprise Features

- Team/organization accounts

- SSO/SAML integration

- Admin dashboard

- Audit logs

- Custom branding

# 6. Technical Debt & Quality

## 6.1 Testing Strategy

| Type | Tools | Coverage Target |
| --- | --- | --- |
| Unit Tests | Vitest, React Testing Library | 80% code coverage |
| Integration Tests | Playwright | Critical user flows |
| E2E Tests | Cypress | Happy paths |
| API Tests | Supertest | All endpoints |

## 6.2 Documentation Requirements

- README with quick start guide

- API documentation (OpenAPI/Swagger)

- Self-hosting guide

- Contributing guidelines

- Architecture decision records (ADRs)

# 7. Resource Estimates

## 7.1 Team Composition (Recommended)

| Role | Phase 1 (MVP) | Phase 2+ |
| --- | --- | --- |
| Full-stack Developer | 1-2 | 2-3 |
| Mobile Developer | 0 | 1 |
| DevOps/SRE | Part-time | 1 |
| Designer | Part-time | Part-time |

## 7.2 Infrastructure Costs (Monthly)

| Service | MVP | Scale |
| --- | --- | --- |
| Hosting (Vercel/Railway) | $0-20 | $100-500 |
| Database (Supabase/RDS) | $0-25 | $50-200 |
| Redis (Upstash/ElastiCache) | $0-10 | $25-100 |
| Email (Mailgun) | $0-35 | $50-200 |
| Storage (S3/R2) | $0-5 | $10-50 |
| TOTAL | $0-95 | $235-1050 |

# 8. Success Criteria

## 8.1 MVP Launch Criteria

- User can register and receive unique email address

- Emails received at address appear in app < 30 seconds

- Gmail import successfully detects and imports newsletters

- HTML emails render correctly across major newsletters

- Core features work: read, bookmark, organize, search

- Page load time < 3 seconds

## 8.2 Beta Feedback Goals

- 50+ beta users in first month

- NPS score > 30

- Critical bug reports < 10

- Feature request feedback collected

## 8.3 v1.0 Release Criteria

- All MVP features stable

- Mobile apps approved in app stores

- Documentation complete

- Self-hosting guide tested

- 80% test coverage

— End of Document —